ALGO MIND – MONTHLY PROJECT PROGRESS REPORT

Reporting Period: 20 September 2026 – 20 October 2026
Project Name: AlgoMind – Interactive Algorithm Learning Platform
Team: Group 6

1. Project Overview

AlgoMind is an interactive algorithm-learning platform designed to help users understand and practise data structures and algorithms through engaging, game-based activities. The platform includes algorithm modules such as Dijkstra’s algorithm, Floyd–Warshall algorithm, Binary Search Tree (BST), and sorting algorithms, along with features such as user authentication, leaderboards, and playing with friends.

During the reporting period, the team progressed from initial idea discussions and requirement finalization to parallel module implementation and project documentation.

2. Progress Timeline

| Timeline | Activities Performed | Progress |
| --- | --- | --- |
| 20–26 September 2026 | Initial discussions were conducted to explore project ideas, identify the problem to be addressed, and discuss potential features and implementation approaches. | Idea exploration and planning |
| 27 September – 2 October 2026 | The project idea was finalized. The team established the core objectives, identified the major modules, and discussed the functional requirements and overall project structure. | Project finalization and requirement planning |
| 3–9 October 2026 | Implementation commenced. Team members were assigned their respective modules and began developing them in parallel. Initial development focused on implementing the core functionality of individual modules. | Initial implementation |
| 10–19 October 2026 | Parallel development continued across the assigned modules. Team members worked on their respective frontend and backend components while preparing the associated project documentation alongside implementation. | Continued implementation and documentation |
| Around 20 October 2026 | The implementation of the assigned modules was completed. The team also progressed with project documentation in parallel with development, ensuring that the design and implementation details were documented. | Module completion and documentation progress |
| 20-23rd October 2026 | Worked on the profile page, including its user interface design, layout, and presentation of relevant user information and profile-related features.. | In progress |
| 23rd-25th October | Worked on connecting the profile page with the existing application components and integrating its functionalities with the relevant backend services and data. | In progress |
| 26th -30th October | Planned final testing and validation of the application, identification and resolution of bugs, verification of module functionality and integration, and review of the project by the mentor. Necessary improvements will be incorporated based on the feedback received. | Planned |